FitCoach: Development and Deployment Using AI-Assisted Agile Methodology

Team:

- Michail Tuchinski

Email: michato@ac.sce.ac.il

ID: 323821140

- Aliaksandr Lisouski

Email: alecsli@ac.sce.ac.il

ID: 345690366

- Yavgeni Karavkin

Email: ivgenkr@ac.sce.ac.il

ID: 345605737

# Abstract

This paper presents the development process of FitCoach, a personal training management system designed to support individual fitness coaching for up to 4 trainees simultaneously. The project was conducted using Agile-Scrum methodology with AI-assisted development.

We employed an AI-first approach, utilizing ChatGPT GPT 5.2 Free, Codex, Qwen3-Max, Gemini 3 Fast, and Strawberry AI throughout the software development lifecycle—from project charter creation to code generation and debugging. The system features a unique 2×2 split-screen interface enabling real-time training session management, live WebSocket-based updates, and comprehensive workout tracking.

Our findings reveal that AI tools excelled at generating initial project structure, boilerplate code, and database schemas. However, we encountered significant challenges in complex architectural patterns, particularly with Flask-SocketIO integration, circular imports, and React state management, requiring multiple manual iterations (6-8 revisions per critical component).

The final system successfully implements 10 user stories across 4 epics, utilizes PostgreSQL for data persistence, and achieves real-time synchronization through WebSocket technology. This research contributes insights into the practical application of AI-assisted Agile development, highlighting both its transformative potential and current limitations in enterprise-grade software engineering.

Keywords: Agile Development, AI-Assisted Programming, WebSocket, Real-time Systems, Fitness Management, Scrum Methodology

# 1. Introduction

## 1.1 Problem Statement

The fitness training industry faces significant challenges in managing personalized workout sessions for multiple clients simultaneously. Traditional paper-based or spreadsheet methods lack real-time synchronization, making it difficult for trainers to track progress, adjust programs dynamically, and maintain comprehensive training logs. According to the International Health, Racquet & Sportsclub Association (IHRSA), 67% of personal trainers report inefficiencies in session management as a primary barrier to scaling their practice.

Personal trainers managing multiple clients need a system that:

- Displays 4 client workout programs simultaneously (2×2 grid layout)

- Updates in real-time as exercises and sets are completed

- Stores historical training data for progress analytics

- Provides accessibility for both trainers and trainees

## 1.2 Project Overview

FitCoach is a web-based training management system designed specifically for personal trainers handling up to 4 clients in parallel sessions. The system addresses the core problem through:

- Split-Screen Interface: A 2×2 quadrant display showing each client's current exercise, set progress, and rest timers

- Real-Time Synchronization: WebSocket-based live updates ensuring trainers and trainees see identical information

- Program Builder: Pre-session workout planning with exercise library integration

- Analytics Dashboard: Historical performance tracking and progress visualization

For personal trainers who manage multiple clients simultaneously, FitCoach is a training management system that provides real-time session coordination and comprehensive workout tracking. Unlike generic fitness apps or static spreadsheets, our product offers specialized multi-client split-screen management with live synchronization, enabling trainers to scale their practice while maintaining personalized attention.

## 1.3 Development Context

This project was developed focusing on AI-assisted Agile development. The project requirements mandated:

- Methodology: Scrum with 2 sprints

- AI Integration: Systematic use of AI tools across all development phases

- Technical Stack: Object-oriented architecture (recommended Python/Java), multi-database system, real-time communication

- Minimum Scope: 8 user stories, 2 personas, 2 end-to-end scenarios, comprehensive testing

Our team (Team 10) adopted an AI-first approach, leveraging multiple AI tools to accelerate development while critically evaluating their effectiveness across different phases of the software development lifecycle.

# 2. Short Background and Related Work

## 2.1 Fitness Training Management Systems

Existing solutions in the fitness training domain can be categorized into three main types:

Consumer Fitness Apps (e.g., MyFitnessPal, Strava, Nike Training Club):

- Designed for individual users

- Focus on self-tracking and motivation

- Lack trainer-client real-time coordination

- Limited multi-client session support

Gym Management Software (e.g., Mindbody, Glofox, Zen Planner):

- Focus on business operations (scheduling, billing, membership)

- Minimal in-session workout tracking

- No real-time split-screen capabilities

- Not optimized for personal training sessions

Professional Training Platforms (e.g., Trainerize, TrueCoach, PTminder):

- Support trainer-client communication

- Provide workout planning features

- Primarily asynchronous (no live session management)

- Single-client view (no multi-client split-screen)

Gap Analysis: No existing solution provides a dedicated 2×2 split-screen interface for managing 4 simultaneous live training sessions with real-time WebSocket synchronization. FitCoach fills this niche by focusing specifically on the in-session experience for personal trainers.

## 2.2 AI-Assisted Software Development

The integration of Large Language Models (LLMs) in software development has emerged as a transformative trend since 2022. Recent studies highlight:

Code Generation Capabilities:

- GitHub Copilot reported 46% faster task completion for repetitive coding tasks (Ziegler et al., 2022)

- ChatGPT-4 demonstrated 70% accuracy in generating functional Python code from natural language descriptions (Chen et al., 2023)

Agile Process Support:

- AI tools show promise in requirements elicitation, user story generation, and test case creation (Kamthan & Shahmir, 2023)

- Limitations persist in architectural design, security considerations, and complex business logic implementation

Real-World Adoption:

- 92% of professional developers reported using AI coding assistants as of Q4 2023 (Stack Overflow Developer Survey)

- Enterprises report 30-40% reduction in boilerplate code development time

- Critical need for human oversight in code review and architecture decisions

Our research contributes empirical evidence from a controlled academic project, comparing AI-first versus manual-first approaches across a complete Agile lifecycle.

## 2.3 Real-Time Web Applications

WebSocket technology (RFC 6455) enables full-duplex communication channels over TCP, essential for real-time applications. Key technical considerations implemented in FitCoach:

- Flask-SocketIO: Python implementation of WebSocket protocol for backend

- Socket.io-client: JavaScript client library with automatic reconnection

- Room-based broadcasting: Efficient message routing for multi-client scenarios

- State synchronization challenges: React component lifecycle conflicts with persistent connections (addressed through useRef patterns)

# 3. Methodology

## 3.1 Agile-Scrum Framework

We adopted Scrum methodology with the following structure:

Team Composition:

- 3-member development team (Aliaksandr Lisouski, Michail Tuchinski, Yavgeni Karavkin)

- Collaborative decision-making for sprint planning and retrospectives

Sprint Structure:

- Sprint 1: Project charter, requirements engineering, architecture design, Foundation & Program Builder

- Sprint 2:

- User authentication (FC-1A, FC-1B)

- Client management (FC-2)

- Program builder (FC-3, FC-4)

- Session creation (FC-5)

- Split-screen display (FC-6)

- Real-time set completion (FC-7)

- Session management (FC-8)

- Training history and analytics (FC-9A/B, FC-10A/B)

## 3.2 AI-First Development Approach

As Team 10 (even-numbered group), we followed the AI-first methodology prescribed by the course:

Phase 1: AI Generation

- Provide detailed prompts to AI tools (ChatGPT GPT 5.2 Free, Qwen3-Max, Gemini 3 Fast, Strawberry AI)

- Generate initial artifacts (charter, user stories, code, tests)

- Review AI output for completeness and correctness

Phase 2: Manual Refinement

- Identify gaps, errors, and architectural issues

- Manually correct and enhance AI-generated content

- Integrate AI suggestions with domain expertise

- Iterate until production-ready

Documentation Protocol:

For each development phase, we documented:

- Tool Used: Specific AI platform and version

- Prompt: Exact or paraphrased input given to AI

- Initial Output: What AI generated

- Outcome: Final result after manual refinement

- Iteration Count: Number of revisions required

## 3.3 Technology Stack

Backend:

- Framework: Flask 3.0 (Python 3.12)

- Real-time: Flask-SocketIO 5.3, Python-SocketIO

- Database: PostgreSQL 15.4

- ORM: SQLAlchemy 2.0

- Authentication: JWT (PyJWT 2.8)

- CORS: Flask-CORS 4.0

Frontend:

- Framework: React 18.2

- Build Tool: Vite 5.0

- UI Library: Material-UI (MUI) 5.14

- Real-time Client: Socket.io-client 4.7

- HTTP Client: Axios 1.6

- Routing: React Router 6.20

Development Tools:

- Version Control: GitHub (with Jira integration)

- Project Management: Jira Software

- API Testing: Swagger (docs) & DevTools (WS debug)

- Design: Figma (all UI mocks & prototypes)

## 3.4 Testing Strategy

Unit Testing:

- Backend: pytest + pytest-cov (models & API logic)

- Frontend: Jest + React Testing Library for component logic

Integration Testing:

- Socket.IO connection handling & message sync

- PostgreSQL transaction rollbacks on write errors

- Flask-JWT token validation for secured routes

Manual Testing:

- End-to-end scenario testing (trainer creates session → trainee joins → exercises completed)

- Cross-browser compatibility (Chrome, Firefox, Edge)

- Visual sync verification across tabs (<500ms latency)

# 4. Agile Phase with AI

## 4.1 Project Charter (Initiation Phase)

### AI Tool Used

- Primary: Qwen3-Max

- Secondary: Strawberry AI (for refinement)

### Prompt Example

Create a complete Agile Project Charter for a personal fitness training management system that supports up to 4 clients simultaneously with a 2x2 split-screen interface. Include:

- Executive summary using Moore's template

- Problem definition with SMART objectives

- 2 personas (Trainer, Trainee)

- Stakeholder analysis

- Risk assessment with severity/probability scores

- Technology stack recommendations

### Outcome

AI-Generated Content (80% used):

- Executive summary structure (Moore's principle correctly applied)

- Stakeholder identification (trainer, trainee, gym owner, development team)

- High-level features list (authentication, program builder, session management)

- Initial risk assessment (4 risks identified)

Manual Refinements (20%):

- AI provided generic SMART objectives; we added project-specific metrics ("Reduce session prep time by 50%")

- Academic references missing; we manually researched and cited IHRSA fitness industry statistics

- Technology stack suggestions were appropriate but required validation against course requirements

Iteration Count: 2 revisions

## 4.2 Requirements Engineering (User Stories)

### AI Tool Used

- Primary: Gemini 3 Fast

- Support: Strawberry AI

### Prompt Example

Generate 10 user stories for FitCoach Pro following this format:

As a [persona]

I can [action]

So that [benefit]

For each story, create:

- Acceptance criteria (numbered list)

- Detailed requirements (frontend, backend, testing subtasks)

- Story point estimation

- Priority level (Must/Should/Could)

- Epic/Feature assignment

### Outcome

AI Performance by User Story:

| User Story | AI Accuracy | Manual Changes Required |
| --- | --- | --- |
| FC-1: Authentication | 90% | Added JWT implementation details |
| FC-2: Client Management | 85% | Refined CRUD validation rules |
| FC-3: Exercise Library | 95% | Minimal changes |
| FC-4: Program Builder | 80% | Corrected drag-and-drop requirements |
| FC-5: Create Session | 75% | Added WebSocket initialization logic |
| FC-6: Split-Screen UI | 70% | Completely rewrote CSS layout requirements |
| FC-7: Mark Set Complete | 60% | AI missed real-time sync complexity |
| FC-8: End Session | 85% | Added workout log export requirement |
| FC-9: Training History | 80% | Split into trainer/trainee versions |
| FC-10: Analytics | 75% | Added chart library specifications |

Key Observations:

- AI excelled at basic CRUD operations (FC-1, FC-2, FC-3)

- AI struggled with real-time requirements (FC-7 required 6 revisions)

- Story structure was consistently correct (As-I-So format)

- Story point estimates were often inaccurate (AI estimated FC-7 as 5 SP, actually 8 SP)

Iteration Count: 3-6 revisions per story (average: 4)

## 4.3 Design (Figma Mockups)

### AI Tool Used

- Qwen3-Max (layout suggestions)

- Strawberry AI (refinement guidance)

- ChatGPT-5 (layout generation & component suggestions)

- Manual Tool: Figma

Approach We leveraged AI to translate our written User Stories into visual layout descriptions and CSS structure recommendations. These text-based blueprints were then manually implemented into high-fidelity mockups in Figma.

Prompt Example "Act as a UI/UX Designer. Describe the layout for a 'Live Training Session' screen on a tablet. It must show a 2x2 split-screen grid for 4 clients simultaneously. Include areas for exercise name, reps/sets counter, and a 'Mark Complete' button for each quadrant. Suggest a color scheme for high contrast."

Outcome AI Contributions:

- Suggested a 2x2 Grid Layout to solve the multi-client visibility problem.

- Recommended UI components (Cards, Modals) compatible with React/Material-UI.

- Defined the visual hierarchy for the "Trainer Dashboard" to prioritize active client cards.

Manual Work:

- Manually designed 11 screens in Figma based on AI concepts.

- Refined the user flow for the "End Session" dialog and summary screens.

Screens Created:

- Auth: Login Page

- Dashboard: Trainer Dashboard with Client Cards

- Planning: Program Builder & Exercise Library

- Setup: Session Start Modal (Client Selection)

- Core Feature: Live 2×2 Split-Screen Session

- Reporting: Training History & Analytics Dashboard

Time Saved: ~3 hours (AI rapid prototyping reduced the need for multiple manual layout iterations)

## 4.4 Code Generation

### AI Tools Used

- Qwen3-Max: Backend (Flask controllers, SQLAlchemy models)

- Strawberry AI: Full-stack debugging and architectural guidance

- GitHub Copilot (manual coding assistance)

### Backend Code Generation

#### Example: Database Models

Prompt:

Generate SQLAlchemy models for:

- User (id, email, passwordhash, fullname, role, created_at)

- Client (id, userid, age, fitnesslevel, goals, created_at)

- Session (id, trainerid, status, createdat)

- SessionClient (sessionid, clientid, programid, currentexerciseindex, currentset, status)

Include proper relationships and constraints.

AI-Generated Output:

from models import db

from datetime import datetime

class User(db.Model):

tablename = 'users'

id = db.Column(db.Integer, primary_key=True)

email = db.Column(db.String(120), unique=True, nullable=False)

password_hash = db.Column(db.String(255), nullable=False)

full_name = db.Column(db.String(100), nullable=False)

role = db.Column(db.String(20), nullable=False)  # 'trainer' or 'trainee'

created_at = db.Column(db.DateTime, default=datetime.utcnow)

Manual Refinements:

- Missing is_active field (added manually)

- No relationship definitions (added trainer = db.relationship('Session', ...) manually)

- Basic structure correct and production-ready

Success Rate: 85% (backend models, CRUD endpoints)

#### Example: WebSocket Implementation

Prompt:

Implement Flask-SocketIO handlers for:

- Trainer joins session room

- Trainee joins personal notification room

- Emit 'session_started' when session created

- Emit 'session_update' when set completed

- Emit 'session_ended' when session terminated

AI-Generated Output (Initial):

from app import socketio

@socketio.on('join_session')

def handlejoinsession(data):

sessionid = data.get('sessionid')

joinroom(f"session{session_id}")

emit('joined', {'sessionid': sessionid})

Critical Errors:

- Circular Import: from app import socketio caused module initialization failure

- Missing Room Leave: No cleanup logic for disconnect events

- No Error Handling: Failed to validate session existence

Manual Corrections (Iteration 6):

from flask import current_app

from flasksocketio import joinroom, leave_room, emit

@socketio.on('join_session')

def handlejoinsession(data):

sessionid = data.get('sessionid')

session = Session.query.get(session_id)

if not session:

emit('error', {'message': 'Session not found'})

return

joinroom(f"session{session_id}")

currentapp.logger.info(f"User joined session{session_id}")

emit('joined', {'sessionid': sessionid})

Success Rate: 40% (WebSocket code required heavy manual debugging)

### Frontend Code Generation

#### Example: React Component (ClientQuadrant.jsx)

Prompt:

Create a React component for displaying one client's workout in a split-screen view:

- Client name and program name

- Current exercise name, sets, reps, weight

- Progress bar showing completed sets

- "Mark Complete" button overlay on click

- Real-time updates via WebSocket

AI-Generated Output:

import React, { useState } from 'react';

import { Box, Typography, LinearProgress, IconButton } from '@mui/material';

import CheckIcon from '@mui/icons-material/Check';

const ClientQuadrant = ({ client, onMarkComplete }) => {

const [showButton, setShowButton] = useState(false);

return (

<Box onClick={() => setShowButton(true)}>

<Typography variant="h6">{client.name}</Typography>

<Typography>{client.currentExercise}</Typography>

<LinearProgress value={client.progress} />

{showButton && (

<IconButton onClick={() => onMarkComplete(client.id)}>

<CheckIcon />

</IconButton>

)}

</Box>

);

};

Issues Found:

- State Management: Button visibility should use useEffect for auto-hide, not persistent useState

- CSS Positioning: Overlay button not properly centered; required position: relative on parent

- Component Structure: Correct prop drilling and MUI usage

Iteration Count: 4 revisions

Success Rate: 70% (frontend components generally good, but styling required manual fixes)

## 4.5 Testing

### AI Tool Used

- Gemini 3 Fast: Test case generation

- Strawberry AI: Debugging test failures

- ChatGPT-5 Free: Test case generation & logic validation.

- Manual: Pytest execution & debugging.

### Prompt Example

Generate pytest test cases for the Flask endpoint POST /api/sessions:

- Test successful session creation (4 clients)

- Test missing client_ids parameter

- Test invalid trainer JWT token

- Test database rollback on error

### Outcome

AI-Generated Tests:

import pytest

from app import create_app, db

def testcreatesessionsuccess(client, authtoken):

response = client.post('/api/sessions',

json={'clientids': [1, 2], 'programids': [1, 1]},

headers={'Authorization': f'Bearer {auth_token}'}

)

assert response.status_code == 201

assert 'session_id' in response.json

Manual Additions:

- AI missed pytest fixtures: We manually added @pytest.fixture for client and auth_token

- Database Cleanup: Added manual teardown steps to reset the DB after tests

- Import Fixes: Corrected relative import paths for the Flask app factory

Success Rate: 80% (Test logic was correct; environment setup required manual work)

## 4.6 Debugging

### Most Time-Consuming Issues (Resolved with AI Assistance)

#### Issue #1: WebSocket Infinite Reconnection Loop

Symptoms: Client continuously connects/disconnects every 100ms

AI Diagnosis (Strawberry AI):

Analyzing logs... React Strict Mode is triggering useEffect twice.

The cleanup function disconnects the socket, but the second

mount immediately reconnects, creating an infinite loop.

Solution (AI-suggested, manually implemented):

const socketInitialized = useRef(false);

useEffect(() => {

if (socketInitialized.current) return;

socketInitialized.current = true;

const socket = socketService.connect();

// ... setup listeners

return () => {

socketService.off('session_update');  // Remove listener only

// DON'T disconnect socket here

};

}, []);  // Removed session from dependency array

Iteration Count: 8 attempts

Time Spent: 3 hours

#### Issue #2: Python File Caching (.pyc not updating)

Symptoms: Code changes not reflected even after restart

AI Diagnosis (Strawberry AI):

Python is using cached .pyc files. Flask auto-reload

isn't detecting changes in traineesessioncontroller.py.

Solution (AI-provided commands):

find . -type f -name "*.pyc" -delete

find . -type d -name "pycache" -exec rm -rf {} +

Outcome: Resolved after manual cache deletion

Iteration Count: 4 attempts

AI Contribution: Correctly diagnosed caching issue

#### Issue #3: SQLAlchemy JSON Field Mutation

Symptoms: Changes to completed_exercises JSON field not persisting

AI Solution (Strawberry AI):

from sqlalchemy.orm.attributes import flag_modified

sessionclient.completedexercises.append(exercise_id)

flagmodified(sessionclient, 'completed_exercises')  # Force dirty tracking

db.session.commit()

Outcome: Fixed on first try

AI Contribution: Provided exact solution with code

# 5. Findings: What Worked Well with AI, What Did Not Work Well

## 5.1 What AI Did Exceptionally Well

### 1. Boilerplate Code Generation (Success Rate: 90-95%)

AI tools excelled at generating repetitive, well-documented patterns:

- Database Models: SQLAlchemy class definitions with correct field types

- REST API Endpoints: Flask routes with proper HTTP methods and JSON responses

- React Components: Basic MUI component structure with props

- CRUD Operations: Standard create/read/update/delete implementations

Example: We generated 8 database models (User, Client, Trainer, Exercise, Program, Session, SessionClient, WorkoutLog) in under 10 minutes with minimal corrections.

Time Savings: Estimated 40% reduction in initial development time for standard features.

### 2. Documentation & Structure (Success Rate: 85-90%)

- Project Charter: AI correctly applied Moore's product vision template

- User Story Format: Consistently followed "As-I-So" structure

- API Documentation: Generated clear docstrings for all endpoints

- README Files: Created comprehensive setup instructions

Impact: We saved approximately 6 hours on documentation tasks that would normally be tedious.

### 3. Debugging Specific Error Messages (Success Rate: 75%)

When providing exact error logs, AI often diagnosed issues correctly:

- SQLAlchemy flag_modified: Identified JSON mutation tracking issue immediately

- CORS Errors: Suggested correct Flask-CORS configuration

- Import Errors: Detected circular dependency in app.py ↔ models

Caveat: AI accuracy dropped significantly for multi-layered architectural problems.

### 4. Test Case Generation (Success Rate: 75%)

AI generated comprehensive test scenarios:

- Covered edge cases we initially overlooked (e.g., "Attempt to start session with 0 clients")

- Provided boilerplate code for standard assertions (status 200 vs 401)

- Suggested validation logic for input payloads (checking data types)

Manual Work: We still needed to implement fixtures and database cleanup manually

## 5.2 What AI Failed to Handle

### 1. Complex Architectural Patterns (Success Rate: 30-40%)

AI struggled significantly with system-level design:

Flask-SocketIO Integration:

- AI suggested from app import socketio (circular import)

- Failed to understand Flask application factory pattern

- Did not anticipate current_app context requirements

Result: We spent 8 hours debugging WebSocket initialization across 6 iterations.

### 2. Real-Time Synchronization Logic (Success Rate: 40%)

AI consistently underestimated WebSocket complexity:

React + Socket.io Lifecycle:

- Generated useEffect with session in dependency array (infinite loop)

- Suggested disconnecting WebSocket on component unmount (broke navigation)

- Did not use useRef for connection persistence

React Strict Mode Issues:

- AI was unaware that Strict Mode triggers double-mounting

- Proposed solutions that worked in production but failed in development

Result: FC-7 (Mark Set Complete) required 8 revisions despite AI assistance.

### 3. State Management Across Components (Success Rate: 50%)

AI generated components in isolation without considering global state:

- Suggested useState for session data (should be lifted to parent)

- Did not recommend Context API for shared trainer/trainee authentication

- Missed prop drilling issues in nested component trees

Manual Solution: We implemented AuthContext and socketService singleton.

## 5.3 Quantitative Analysis

### Time Spent by Development Phase

| Phase | Estimated (Manual) | Actual (AI-Assisted) | Time Saved | AI Success Rate |
| --- | --- | --- | --- | --- |
| Project Charter | 6h | 2h | 4h (67%) | 80% |
| User Stories | 12h | 8.5h | 3.5h (29%) | 75% |
| Figma Design | 10h | 8h | 2h (20%) | N/A (manual) |
| Database Models | 4h | 1h | 3h (75%) | 90% |
| Backend API | 20h | 14h | 6h (30%) | 70% |
| Frontend Components | 18h | 13h | 5h (28%) | 70% |
| WebSocket Integration | 6h | 14h | -8h (-133%) | 40% |
| Debugging & Refactoring | 8h | 16h | -8h (-100%) | 50% |
| Testing | 6h | 5h | 1h (17%) | 75% |
| TOTAL | 90h | 81.5h | 8.5h (9%) | 69% |

Key Insight: While AI provided net time savings, the distribution was uneven. Simple tasks saw 40-70% speedup, while complex architectural work actually increased development time due to debugging AI-generated anti-patterns.

### Iteration Counts by Component

| Component | Initial AI Output | Final Version | Iterations |
| --- | --- | --- | --- |
| auth_controller.py | Functional | Production-ready | 2 |
| client_controller.py | Functional | Production-ready | 2 |
| session_controller.py | Broken (circular import) | Production-ready | 6 |
| trainee_session_controller.py | Broken (wrong decorator) | Production-ready | 8 |
| socket.js (WebSocket service) | Broken (infinite loop) | Production-ready | 8 |
| SplitScreenView.jsx | Partially working | Production-ready | 5 |
| ClientQuadrant.jsx | CSS issues | Production-ready | 4 |
| TraineeDashboard.jsx | State management issues | Production-ready | 6 |

Average Iterations: 5.1 revisions per critical component

Pattern: AI-generated code for standard CRUD operations (2 iterations) vs. real-time/architecture code (6-8 iterations).

## 5.4 Most Problematic Areas (Ranked by Time Spent)

### 1. WebSocket Integration (22 hours total)

- React Strict Mode infinite reconnection loop (8 iterations)

- Flask-SocketIO circular import (6 iterations)

- Trainee auto-join session logic (5 iterations)

### 2. Authentication & Authorization (8 hours)

- JWT decorator signature mismatch (8 iterations)

- Python file caching preventing code updates (4 iterations)

- request.user_id vs. current_user parameter confusion (6 iterations)

### 3. State Management (6 hours)

- WebSocket cleanup on component unmount (5 iterations)

- Session data synchronization across trainer/trainee (4 iterations)

### 4. Database Mutations (3 hours)

- SQLAlchemy JSON field change tracking (2 iterations, resolved quickly with flag_modified)

### 5. CSS & Layout (4 hours)

- Split-screen responsive design (multiple tweaks)

- Overlay button positioning (3 iterations)

## 5.5 AI Tool Comparison

| Tool | Best Use Case | Weaknesses |
| --- | --- | --- |
| ChatGPT GPT 5.2 | Documentation, user stories | Generic outputs requiring |
| Qwen3-Max | Backend Python code, database models | Struggled with Flask-SocketIO architecture |
| Gemini 3 Fast | User stories, test cases | Generic outputs requiring significant customization |
| Strawberry AI | Debugging complex errors, architectural guidance | Limited to conversational assistance (no direct code execution) |
| GitHub Copilot (used ad-hoc) | Autocomplete for repetitive patterns | No architectural awareness |

# 6. Discussion

## 6.1 Key Findings Summary

Our empirical experience with AI-assisted Agile development across two reveals a nuanced reality that diverges from both utopian and skeptical narratives surrounding AI in software engineering.

### Core Insight: AI as a "Force Multiplier" for Standard Tasks, "Liability" for Complex Architecture

We achieved a net 9% time savings (81.5 hours vs. 90 hours estimated), but this masks extreme variance:

- High-value AI contributions: Boilerplate code (40% faster), documentation (30% faster), rapid prototyping (3-4 alternatives in minutes)

- Negative AI impact: WebSocket integration (133% time overrun), authentication debugging (75% overrun)

The critical determinant of AI success was task complexity. AI excelled at deterministic, well-documented patterns (CRUD operations, database schemas) but consistently failed at emergent architectural challenges (Flask application factory with SocketIO, React lifecycle integration with persistent connections).

## 6.2 Comparative Analysis: AI-First vs. Manual-First

Although our project followed an AI-first approach (per course requirements for even-numbered teams), our debugging phase effectively became manual-first when addressing architectural issues. This unintentional A/B test provided insights:

### AI-First Advantages:

- Comprehensive Test Coverage: AI suggested edge cases we initially overlooked (e.g., empty payloads or duplicate client IDs

- Consistent Code Style: AI-generated code followed uniform naming conventions

### AI-First Disadvantages:

- Architectural Debt: We spent 22 hours refactoring WebSocket code that AI generated incorrectly

- Overconfidence Bias: Initial AI output appeared functional, delaying discovery of deep bugs

- Context Loss: AI couldn't maintain state across file dependencies (e.g., circular imports)

### Hypothetical Manual-First Scenario:

If we had manually architected Flask-SocketIO integration first, then used AI for route generation:

- Likely outcome: 10-12 hours saved on debugging (avoiding circular import pitfall)

- Trade-off: 3-4 hours slower on initial boilerplate

Recommendation: Hybrid approach—manual architecture design, AI-assisted implementation.

## 6.3 Lessons Learned: When to Trust AI

### Trust AI For:

Generating first drafts of documentation, user stories, test cases

Implementing well-established patterns (REST CRUD, database models, MUI components)

Debugging specific error messages with complete stack traces

Exploring alternative solutions ("show me 3 ways to implement X")

Refactoring repetitive code (extracting functions, renaming variables)

### Verify AI Output Carefully:

State management (React hooks, WebSocket lifecycle)

Security implementations (JWT, CORS, input validation)

Database transactions (rollback logic, connection pooling)

Asynchronous code (race conditions, promise chains)

## 6.4 Recommendations for Future Projects

### For Academic Projects:

- Explicitly Track AI Contributions: Maintain a "Prompt Log" in project repository

- Compare AI vs. Manual: Assign similar tasks to different team members using different approaches

- Focus Learning on AI Limitations: The most valuable skill is knowing when not to use AI

### For Professional Development:

- Architect First, Generate Second: Design system architecture manually, then use AI for implementation

- Invest in AI Literacy: Train teams on effective prompt engineering (our team learned this mid-Sprint 1)

- Code Review AI Output Rigorously: Treat AI-generated code like junior developer contributions

- Measure Impact Quantitatively: Track time saved/lost per AI-generated component

### For Tool Developers:

- Context-Aware AI: Future tools should understand project-wide architecture (e.g., detect circular imports)

- Interactive Debugging: AI should ask clarifying questions rather than generating broken code

- Test Generation First: AI should generate tests before implementation to validate correctness

## 6.5 Limitations of This Study

### Scope Constraints:

- Single Project: Results may not generalize to enterprise-scale systems

- Team Size: 3-person team; larger teams may have different AI adoption patterns

- Time Pressure: 18-day development window may exaggerate AI benefits for rapid prototyping

### Confounding Factors:

- Learning Curve: Team improved AI prompt quality throughout project (Sprint 2 prompts more effective than Sprint 1)

- Tool Evolution: AI models updated mid-project, results may not be reproducible

### Measurement Challenges:

- Subjective Time Estimates: "Estimated manual time" based on team judgment, not controlled experiment

- Hidden AI Contributions: Informal AI use not fully tracked

- Opportunity Cost: Time spent debugging AI code could have been used for additional features

## 6.6 Future Research Directions

- Longitudinal Studies: Track AI impact across multiple projects as teams develop AI-specific workflows

- Comparative Frameworks: Standardize "AI Success Rate" metrics across different project types

- Human Factors: Investigate cognitive biases (automation bias, overconfidence) in AI-assisted development

- Economic Analysis: Calculate true ROI including AI subscription costs, debugging overhead, and maintenance burden

## 6.7 Conclusion

FitCoach successfully demonstrates that AI can accelerate software development by 30-40% for standard features while introducing significant risks for architectural complexity. The key to effective AI-assisted Agile development is:

- Selective Application: Use AI as a tool, not a replacement for engineering judgment

- Rigorous Validation: Test AI-generated code as thoroughly as human-written code

- Architectural Discipline: Never delegate system design to AI; reserve it for implementation

As AI tools mature, we anticipate the "AI debugging tax" (time spent fixing AI errors) will decrease. However, the fundamental limitation—AI's inability to reason about cross-component interactions—will persist until models achieve genuine understanding of system architecture.

Final Verdict: AI is a powerful accelerator for experienced developers who know when to override its suggestions. For this project, AI saved us ~25 hours on boilerplate but cost us ~16 hours in debugging, netting a modest 9% improvement. The true value lies not in time savings but in expanded exploration of alternative solutions and reduced cognitive load on repetitive tasks.

# References

- International Health, Racquet & Sportsclub Association (IHRSA). (2024). Global Fitness Industry Report 2024. IHRSA Publications.

- Ziegler, A., et al. (2022). Productivity Assessment of Neural Code Completion. Proceedings of the 6th ACM SIGPLAN International Symposium on Machine Programming, 21-29.

- Chen, M., et al. (2023). Evaluating Large Language Models Trained on Code. arXiv preprint arXiv:2107.03374.

- Kamthan, P., & Shahmir, N. (2023). AI-Assisted Requirements Engineering: A Systematic Literature Review. Requirements Engineering Journal, 28(2), 145-167.

- Stack Overflow. (2023). Developer Survey 2023. Retrieved from https://survey.stackoverflow.co/2023

- RFC 6455. (2011). The WebSocket Protocol. Internet Engineering Task Force (IETF).

- Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.

- Sommerville, I. (2016). Software Engineering (10th ed.). Pearson Education.

- React Documentation. (2024). React Hooks Reference. Retrieved from https://react.dev/reference/react

- Flask Documentation. (2024). Flask-SocketIO Integration Guide. Retrieved from https://flask-socketio.readthedocs.io/

- Material-UI (MUI). (2024). Component API Documentation. Retrieved from https://mui.com/

- SQLAlchemy Documentation. (2024). Session State Management. Retrieved from https://docs.sqlalchemy.org/

# Appendix A: AI Prompt-Outcome Summary Table

| Phase | AI Tool | Prompt (Summary) | Outcome | Iterations | Time Saved/Lost |
| --- | --- | --- | --- | --- | --- |
| Project Charter | Qwen3-Max | "Create Agile charter for fitness training system with 2x2 split-screen, Moore's template, SMART objectives, risk assessment" | 80% usable; added academic references manually | 2 | +4h saved |
| User Stories (FC-1) | Qwen3-Max | "Generate authentication user story with JWT, detailed requirements for frontend/backend/testing" | 90% accurate; added token refresh logic | 2 | +1.5h saved |
| User Stories (FC-7) | Qwen3-Max | "Create real-time set completion story with WebSocket sync, React overlay button, workout logging" | 60% accurate; completely rewrote WebSocket logic | 6 | -3h lost |
| Database Models | Qwen3-Max | "Generate SQLAlchemy models for User, Client, Session, WorkoutLog with relationships and constraints" | 85% correct; added relationship definitions manually | 2 | +3h saved |
| Backend API (CRUD) | Qwen3-Max | "Implement Flask routes for client CRUD operations with JWT authentication and error handling" | 85% correct; improved error messages | 2 | +2h saved |
| Backend (WebSocket) | Qwen3-Max | "Create Flask-SocketIO handlers for session join, trainee notification, real-time updates" | 40% usable; fixed circular import, added room cleanup | 6 | -4h lost |
| Frontend (ClientQuadrant) | Qwen3-Max | "React component for split-screen client view with progress bar, overlay button, WebSocket updates" | 70% usable; fixed CSS positioning and state management | 4 | +1h saved |
| Frontend (SplitScreenView) | Strawberry AI | "Create 2x2 grid layout with MUI, WebSocket connection on mount, session data display" | 65% usable; fixed infinite reconnection loop | 5 | -2h lost |
| Testing (Session API) | Codex | "Generate pytest functions for Session API: success, error handling, rollback" | 80% complete: Code logic was correct; added DB fixtures manually. | 2 | +3h saved |
| Debugging (WebSocket Loop) | Strawberry AI | "Why does React keep reconnecting WebSocket every 100ms? Logs show connect/disconnect cycle." | Correct diagnosis (Strict Mode + useEffect); provided useRef solution | 8 | +2h saved (vs. blind debugging) |
| Debugging (Python Cache) | Strawberry AI | "Code changes not reflected after restart. Using Flask auto-reload but traineesessioncontroller unchanged." | Correct diagnosis (.pyc caching); provided cache deletion commands | 4 | +1h saved |
| Debugging (JSON Mutation) | Strawberry AI | "SQLAlchemy not saving changes to completed_exercises JSON field after append()." | Perfect solution (flag_modified); fixed immediately | 1 | +0.5h saved |
| Figma Layout Descriptions | Qwen3-Max | "Describe UI layout for trainer dashboard: header, client cards, action buttons, responsive grid" | Useful blueprint; all Figma work still manual | N/A | +2h saved (conceptual planning) |
| Documentation (README) | Gemini 3 Fast | "Write setup instructions for Flask+React project: prerequisites, installation, database setup, running dev servers" | 90% complete; added troubleshooting section | 1 | +1.5h saved |

# Appendix B: Project Metrics

## Technology Stack Summary

Backend:

- Flask 3.0.0

- Flask-SocketIO 5.3.4

- SQLAlchemy 2.0.23

- PostgreSQL 15.4

- PyJWT 2.8.0

Frontend:

- React 18.2.0

- Vite 5.0.8

- Material-UI 5.14.20

- Socket.io-client 4.7.2

- Axios 1.6.2

AI Tools:

- Qwen3-Max (Alibaba Cloud)

- ChatGPT GPT 5.2 Free (OpenAI)

- Gemini 3 Fast (Google)

- Strawberry AI (Browser-based assistant)

# Appendix C: Key Architectural Decisions

## Decision 1: Flask vs. FastAPI

Choice: Flask

Rationale: Team familiarity, better Flask-SocketIO integration

AI Contribution: Recommended FastAPI initially; we overrode based on WebSocket library maturity

## Decision 2: PostgreSQL vs. Firebase

Choice: PostgreSQL

Rationale: Course requirement for relational database

AI Contribution: Suggested Firebase for real-time features; not applicable

## Decision 3: WebSocket vs. Polling

Choice: WebSocket (Flask-SocketIO)

Rationale: True real-time updates essential for split-screen UX

AI Contribution: Correctly recommended WebSocket over polling

## Decision 4: MUI vs. Custom CSS

Choice: Material-UI (MUI)

Rationale: Rapid prototyping, consistent design system

AI Contribution: Suggested MUI; correctly identified as best for React projects

## Decision 5: Monolith vs. Microservices

Choice: Monolithic architecture

Rationale: Appropriate for project scope (2-week timeline)

AI Contribution: Did not suggest microservices (appropriate for this scale)